AKDENIZ UNIVERSITY  ·  FACULTY OF ENGINEERING  ·  DEPARTMENT OF COMPUTER ENGINEERING

CSE 491 — Supervisor Meeting Form

Complete one form per meeting. Fill it out during the meeting, have it signed by the project supervisor, and upload the signed copy to the course MS Teams channel within one week of the meeting. If you have a problem, contact the course assistant through MS Teams.

| Project title | NutriScan: Evidence-Based Food Ingredient and Health-Condition Matching |  |  |
| --- | --- | --- | --- |
| Group members (name, no.) | Levent Can Ceylan (20220808045); Şükran Hilal Hocaoğlu (20210808005); Ozan Karadaş (20220808007) |  |  |
| Project supervisor | Dr. Taha Yiğit Alkan | Meeting no. | 4 |
| Date / duration | 23 October 2026 / 10 minutes | Attendees | Levent Can Ceylan; Şükran Hilal Hocaoğlu; Ozan Karadaş |
| Work completed since the last meeting | • Reviewed the flow diagram and current repository architecture; clarified Qdrant’s role. • Identified the need to state the disease scope, evidence-verification approach, and roles of CTD, JECFA, and Qdrant in the TÜBİTAK report. |  |  |
| Issues, risks, and blockers discussed | • Candidate matches for Turkish synonyms and food terms absent from the OFF taxonomy will be identified through vector search in Qdrant; the validation step needs to be clarified in the design. • The rule table’s source of truth and approval workflow need to be clarified between the file-based prototype and the target PostgreSQL architecture. |  |  |
| Decisions and action items (with owner and due date) | • Terms absent from OFF will be embedded and converted into vectors; candidate matches will be identified through vector search. • Source-linked rule records will be prepared for each health condition. LLMs and tools may support research and drafting, but unverified rules will not be activated. • Qdrant, CTD, JECFA, and the LLM will not independently determine the health-condition outcome; the result will be generated only from the reviewed rule table. |  |  |
| Plan until the next meeting | • Document the scope, verification criteria, and role of each data source in the architecture in the TÜBİTAK report, with source links. • Next week, clarify the list of health conditions and the rule-record schema, then begin preparing a source-based health-condition–food rule table. • Decide how Qdrant match candidates will be linked to canonical concepts, how uncertain matches will be handled, and how rule records will be stored and approved. |  |  |
| Date of the next meeting | 30 October 2026 (Friday) |  |  |
| Supervisor's assessment | Insufficient ☐ Adequate ☐ Good ☐ Very good ☐ |  |  |
| Supervisor's signature |  |  |  |