AKDENIZ UNIVERSITY

COMPUTER ENGINEERING DEPARTMENT

SENIOR PROJECT MEETING RECORD #1

Project Title: NutriScan — Evidence-based health condition and food ingredient matching

- Work done since the last meeting (first meeting, 02.10.2026):

  - Presented the initial concept (household meal and shopping planning assistant), an interactive prototype and the team setup (repository, task board, backend skeleton).

  - Presented a literature-based approach to health condition–ingredient matching with candidate sources: FooDB, JECFA, CTD; SapBERT for term matching, Qdrant for vector search.

  - Feedback: the planning-assistant scope is not distinct enough and would reduce to scanning a product and seeing a result; the project is re-scoped.

  - New core: evidence-based health condition–ingredient matching, communicated to users correctly and with its uncertainty.

  - Barcode scanning is dropped: the ingredient list is read with OCR and matched against the evidence to decide whether the product suits the user.

  - The approach must be literature-backed, defensible and novel compared with existing products.

- Work to be done until the next meeting (09.10.2026):

  - Competitor analysis: five closest products/studies; verify none performs condition–ingredient matching (Levent).

  - Condition list and literature basis from the referenced sources (Ozan).

  - Excel dataset: linked sheets for conditions, ingredients and evidence-based relationships with Turkish/scientific names, label aliases, evidence type, citation and curation status (Hilal: evidence and source verification; Levent: integration).

  - Turkish translation of terms; uncertain links flagged for supervisor review.

  - Revised project definition (problem, approach, literature basis, scope).

Group Members:

| Student ID | Name Surname | Attendance | Signature |
| --- | --- | --- | --- |
| 20220808045 | Levent Can Ceylan | Present |  |
| 20210808005 | Şükran Hilal Hocaoğlu | Present |  |
| 20220808007 | Ozan Karadaş | Present |  |

Advisor: Res. Asst. Dr. Taha Yiğit Alkan		Signature