AKDENIZ UNIVERSITY  ·  FACULTY OF ENGINEERING  ·  DEPARTMENT OF COMPUTER ENGINEERING

CSE 491 — Supervisor Meeting Form

| Project title | NutriScan: Evidence-based food ingredient and health-condition matching | Meeting no. | 1 |
| --- | --- | --- | --- |
| Group members (name, no.) | Levent Can Ceylan (20220808045); Şükran Hilal Hocaoğlu (20210808005); Ozan Karadaş (20220808007) | Project supervisor | Res. Asst. Dr. Taha Yiğit Alkan |
| Date / duration | 02.10.2026 / [DURATION] min | Attendees | Levent Can Ceylan; Şükran Hilal Hocaoğlu; Ozan Karadaş |
| Next meeting date | 09.10.2026 | Supervisor’s assessment | ☐ Insufficient ☐ Adequate ☐ Good ☐ Very good |

| Work completed since the last meeting | • Presented the initial concept (a household meal and shopping planning assistant with per-member allergen and health checks), an interactive prototype and the team's working setup (repository, task board, backend skeleton). • Presented a literature-based approach to health condition–ingredient matching and candidate data sources: FooDB (food compounds), JECFA (additive names and safety evaluations) and CTD (chemical–disease evidence); SapBERT for terminology matching and Qdrant for vector search. |
| --- | --- |
| Issues, risks and blockers discussed | • Disease–ingredient relationships need evidence-backed sources and a clear evidence strength; the presence of an ingredient alone does not establish a personal, dose-related risk. • Source coverage, identifiers, Turkish synonyms, units and conflicting or indirect evidence may differ between sources. Clinical thresholds and user-facing claims stay unconfirmed until their source and applicability are checked. • OCR quality on Turkish packaging (fonts, curved surfaces, E-number formats) and mapping label terms to standard ingredient names. |
| Decisions and action items (with owner and due date) | • Supervisor feedback: the planning-assistant scope is not distinct enough and would reduce to scanning a product and seeing a result. The project is re-scoped. • New core: evidence-based matching between health conditions and food ingredients, and communicating the result to users correctly and with its uncertainty. • Barcode scanning is dropped. The ingredient list on the package is read with OCR and matched against condition–ingredient evidence to conclude whether the product is suitable for the user. • The project must be defensible with literature and show a novel approach that does not exist in current products. • Action items for the next meeting (due 09.10.2026): see the plan below. |
| Plan until the next meeting | • Competitor analysis: the five closest products/studies; verify that none performs health condition–ingredient matching as proposed (Levent). • Condition list and literature basis from the referenced sources (Ozan). • Excel dataset with linked sheets for conditions, ingredients/compounds and evidence-based condition–ingredient relationships: Turkish and scientific names, source identifiers, product-label aliases, evidence type, citation/URL, access date, curation status (Hilal: evidence and source verification; Levent: workbook integration). • Turkish translation of the collected terms and labels; uncertain or unsupported links flagged for supervisor review. • Revised project definition (problem, approach, literature basis, scope) for supervisor review. • No clinical risk levels or dose thresholds are assigned without a verified source. |

| Supervisor’s signature ________________________________________ | Date signed: ____________ |
| --- | --- |